OPERATOR CHECKLIST

Blog Storage Deployment Checklist

Preflight, release verification, and rollback record for AstraStoreXion, the Django blog API, and the Vue admin client.

| Environment | Production server | Release date | 2026-08-10 |
| --- | --- | --- | --- |
| Storage | New: Xion / Legacy: local media | File limit | 50 MB |

# 1. Preflight

| Done | Check | Acceptance |
| --- | --- | --- |
| ☐ | Back up code and database | Backups are timestamped and restorable; the media directory remains untouched. |
| ☐ | Verify service-token permissions | The token exists only in restricted env files, never in Git, logs, or the browser. |
| ☐ | Confirm disk headroom | Free space covers current data plus at least one complete release package. |
| ☐ | Run the full verification suite | Go, Python, Django, and Vue tests plus the production build all pass. |

# 2. Service release

| Done | Check | Acceptance |
| --- | --- | --- |
| ☐ | Start the Xion systemd service | It listens only on 127.0.0.1; /healthz and /readyz succeed. |
| ☐ | Apply Django migrations | UploadFile has the new fields; historical rows default to local. |
| ☐ | Enable XION_STORAGE_ENABLED | The blog reads the service URL, token, and 50 MB limit. |
| ☐ | Switch the frontend release | The current symlink changes atomically and the prior release remains available. |

# 3. End-to-end acceptance

| Done | Check | Acceptance |
| --- | --- | --- |
| ☐ | Upload PNG | The UI shows progress, preview works, and the backend reports xion. |
| ☐ | Upload PDF and DOCX | Both are classified as document; downloads preserve original names. |
| ☐ | Upload TXT | Size, MIME, and SHA-256 match the local fixture. |
| ☐ | Delete test files | Database rows and Xion objects are removed; repeated delete is safe. |
| ☐ | Verify legacy media | Existing /media/ links still work without a bulk migration. |

# 4. Rollback record

Trigger rollback when health checks fail, uploads keep returning 5xx, migration fails, or legacy media becomes unavailable.

| Frontend | Point current to the previous release, then reload Nginx |
| --- | --- |
| Backend | Restore the code and .env backups; roll back the database only if required |
| Storage | Disable XION_STORAGE_ENABLED; keep the data directory and its objects |